| M-RETS Change Request Form |
| --- |
| Project Issue Request ID: 0014 | Requested by: NREL | Type of Change: Enhancement | Date Requested: 08/2010 Priority: Minor |
| Instructions: Instructions: Complete the fields listed identified below. APX will complete the remaining fields. Requested by Date Requested Title Description Reason for Change Attachments/References In order to ensure APX will have time to complete the form prior to a subscriber group meeting, please submit to mrets@apxenv.com at least 2 weeks before the subscriber group meeting. |
| Title: Public Retirement Report |
| Description: Create a new public report that displays M-RETS Retirements by Retirement Type and State with the following data: Annual aggregate voluntary retirements. It would be great if this category could be broken down into Green-e Energy Certified and non-Green-e Energy Certified. Annual aggregate compliance retirements, by state. Fields Filter by Year the Retirement was executed Retirement Type State* Quantity *Retirements that are identified as ‘Used by the Account Holder for a State-Regulated Utility Renewable Portfolio Standard/Provincial Utility Portfolio Standard:’ display aggregated data by state. Example: Retirement Type State Quantity Used by the Account Holder for a State-Regulated Utility Renewable Portfolio Standard/Provincial Utility Portfolio Standard: WI 500000 Used by the Account Holder for a State-Regulated Utility Renewable Portfolio Standard/Provincial Utility Portfolio Standard: MN 400000 Used by the Account Holder for a State-Regulated Utility Renewable Portfolio Standard/Provincial Utility Portfolio Standard: OH 250000 Used by the Account Holder for a State-Regulated Utility Renewable Portfolio Standard/Provincial Utility Portfolio Standard: IL 300000 Used by the Account Holder for a Municipal Renewable Portfolio Standard: 600 Used by the Account Holder for Other Regulatory Program: 800 Used by the Account Holder for a Utility Green Pricing Program (Green-e Energy)** 7500 Used by the Account Holder for a Utility Green Pricing Program (non-Green-e Energy)** 200 Used by the Account Holder for a Green Electricity Product (Green-e Energy)** 1000 Used by the Account Holder for a Green Electricity Product (non-Green-e Energy)** 100 Used by the Account Holder for a REC-Only Product(Green-e Energy)** 900 Used by the Account Holder for a REC-Only Product(non-Green-e Energy)** 50 Used by the Account Holder for RRC Certificate and WI RPS Compliance Retirement 500 Other 400,000 ** See APX Response Below APX additions: Add Green-e and non Green-e Reasons to the retirement types: Used by the Account Holder for a Utility Green Pricing Program Used by the Account Holder for a Green Electricity Product Used by the Account Holder for a REC-Only Product Add state and year to each retirement type. |
| Reason for Change: NREL would like to use this data to better understand how M-RETS is being used for voluntary and compliance purposes. |
| Attachments/References: |
| APX Only: |
| APX Response: Currently, it is not possible to display Green-e versus non-Green-e Voluntary Retirements because there is no Green-e Voluntary Retirement Type. There are 3 retirement types that are most commonly (but not exclusively) used for Green-e retirements: Used by the Account Holder for a Utility Green Pricing Program Used by the Account Holder for a Green Electricity Product Used by the Account Holder for a REC-Only Product The Green Electricity Product and REC Only Product retirement types were not available until January of this year because no definition to retirement reasons were provided. Generic reasons for Green Electricity Product and REC only types were entered in January so these retirement types could be used. Green-e has not been added to the available ‘Reasons’ for these retirement types. Green-e retirements are currently done using the Utility Green Pricing Program retirement type or with the ‘Other’ Retirement type. In addition to the NREL requested enhancements, adding a Green-e retirement reason to the Green Electricity Product and REC Only Product retirement types would help to further specify Green-e versus non Green-e for retirements going forward. Adding the Green-e/non-Green-e reasons would hopefully transition Green-e retirements away from the ‘Other’ retirement type |
| Deliverables: Add Retirement Report to Public Reports Add Retirement Green-e and non-Green-e Reasons to the three identified Retirement Types. Add State and Year to all Retirement types. |
| Risk & Issues Involved: Adding Green-e/non-Green-e retirement reasons for the purpose of encouraging Green-e retirements using the 3 retirement types identified will cause differences in how Green-e retirements are displayed from the historical retirement volumes. A note will be added to explain why differences before and after the addition of the Green-e retirement reason. |
| External Impacts: |
| Estimate for Scheduled Release: Development 35 Hours System Test, Regression Test 10 Hours Total 45 Hours |
| Cost Impact: Per contract, will be implemented on a Time & Material basis, at $149.10/hour Total Cost Estimate $6709.50 (45 hours) |
| Approvals |
| APX: Date: [M-RETS Inc.]: |
| Notes: |