| M-RETS Change Request Form |
| --- |
| Project Issue Request ID: 0030 | Requested by: Andrew Kell – PSC of WI | Type of Change: Enhancement | Date Requested: 5/18/2012 (APX) Priority: |
| Instructions: Instructions: Complete the fields listed identified below. NYSE Blue will complete the remaining fields. Requested by Date Requested Title Description Reason for Change Attachments/References In order to ensure NYSE Blue will have time to complete the form prior to a subscriber group meeting, please submit to mrets@nyseblue.com at least 2 weeks before the subscriber group meeting. |
| Title: Column Headings and Data Book Downloads |
| Description: Create downloadable “Data Book(s)” that explain heading titles for all data views/reports. |
| Reason for Change: Data Books would provide a thorough explanation of column headings, so that users know exactly what data they are looking at. |
| Attachments/References: The Energy Information Administration creates documents to complement data tables. An example can be found in the link below. To see a specific example, open the 2010 ZIP file in the download section on the right-hand side of the web page, then open the document “861 Webfile layout for 2010”. This is a good example of a template that could be used to explain what information reports contain, with specific definitions behind all the heading titles. Something like this should be created for every report view, and perhaps consolidated into one “data book” for all reports. http://www.eia.gov/cneaf/electricity/page/eia861.html |
| NYSE Blue Only: |
| NYSE Blue Response: Implementing request to add Column Headings and Data Book Downloads will require development and testing resources. We need to identify an icon and secure licensing rights for it. This may add a small extra cost to the estimate given below. |
| Deliverables: Define icon Define pop-up window lay-out Define applicable columns for sorting Implement functionality for every report |
| Risk & Issues Involved: |
| External Impacts: |
| Cost Impact: Per contract, will be implemented on a Time & Material basis, at $160/hour Development 5 Hours Testing 3 Hours Total 8 Hours Total Cost Estimate $1280 (8 Hours) |
| Approvals |
| NYSE Blue: Bryan Gower Date: [M-RETS Inc.]: Date: |
| Notes: |