| M-RETS Change Request Form |
| --- |
| Project Issue Request ID: 0035 | Requested by: PSCW | Type of Change: Enhancement | Date Requested: 04/27/2012 (EC) 05/18/2012 (APX) Priority: |
| Instructions: Instructions: Complete the fields listed identified below. NYSE Blue will complete the remaining fields. Requested by Date Requested Title Description Reason for Change Attachments/References In order to ensure APX will have time to complete the form prior to a subscriber group meeting, please submit to mrets@nyseblue.com at least 2 weeks before the subscriber group meeting. |
| Title: Update Regulator ‘M-RETS Generator Production’ Report and Regulator Access |
| Description/Reason for Change: ‘M-RETS Generator Production’ report located in the My State/Provincial/Voluntary Program Reports should display all M-RETS Generators. Remove the State/Provincial/Voluntary Program Administrator designation from the M-RETS Generating Facility registration. Removing this designation from the generator registration screen will ensure that Program Administrators have access to all account information. Pursuant to M-RETS Operating Procedure 17.2, Regulators will have read-only access to all account information in M-RETS. |
| Attachments/References: Operating Procedure 17.2 |
| APX Only: |
| APX Response and Deliverables: ‘M-RETS Generator Production’ report (r=122) located in the My State/Provincial/Voluntary Program Reports was designed to display generation from assets owned by Wisconsin Retail Electricity Providers only. Currently, generator production data displays in this report only when the ‘Retail Electricity Provider in WI’ flag is designated in the facility registration. This leaves out any facility eligible or potentially eligible for the WI program that is owned by a non WI Retail Electricity Provider. Updating M-RETS regulator report access to include all generator and account information is classified as an enhancement that will require development and testing resources. Deliverables: Update Generator Production’ report (r=122) to display all generators to all regulator accounts (Level 4) Include all generator statuses - Active, Inactive, Terminated, Certificate Suspended Removed note at the bottom of the report: Data reflects generation from assets owned by Wisconsin Retail Electricity Providers only. Update Generating Facility registration to remove State/Provincial/Voluntary Program Administrator designation Update all State/Provincial/Voluntary Program Administrator reports that currently use this designation to display facility information to each regulator: Program Eligibilities Module Regulator only read only access to account registration Regulators have access to update their program’s eligibility for each M-RETS project. M-RETS Generator Program Eligibility (r=201) Certificate Look Up Report (r=200) Compliance Report (r=612) |
| Risk & Issues Involved: |
| External Impacts: |
| Cost Impact: Per contract, will be implemented on a Time & Material basis, at $160/hour Development 7 Hours Testing 3 Hours Total 10 Hours Total Cost Estimate $1600 (10 hours) |
| Approvals |
| APX Inc: Bryan Gower, Product Manager Date: [M-RETS Inc.]: Date: |
| Notes: |